# IntelliVerseX SDK — Release Checklist

Version 5.1.0  •  March 2026  •  8 Platform SDKs  •  17 Distribution Channels

# Platform Readiness Summary

| Platform | Language | Readiness | Tests | Examples | Status |
| --- | --- | --- | --- | --- | --- |
| Unity / .NET | C# | 93% | EditMode + PlayMode | 9 categories | Production Ready |
| JavaScript / TS | TypeScript | 92% | 12 vitest tests | Browser + Node.js | Production Ready |
| Unreal Engine | C++ / Blueprints | 91% | Example GameMode | ExampleGameMode | Production Ready |
| Godot Engine | GDScript | 91% | 25 GUT tests | basic_example.gd | Production Ready |
| C / C++ Native | C++ | 91% | 14 assert tests | main.cpp | Production Ready |
| Java / Android | Java | 91% | 20 JUnit 5 tests | BasicExample.java | Production Ready |
| Defold | Lua | 90% | 15 tests | basic_example.lua | Production Ready |
| Cocos2d-x | C++ | 90% | Manual | ExampleScene | Production Ready |
| Flutter / Dart | Dart | 0% | N/A | N/A | Not Started |
| Web3 | TypeScript | 0% | N/A | N/A | Not Started |

# Phase 1 — Ship Now (Week of Mar 10)

## 1. GitHub Releases — All 8 SDKs

☐  Clean up repo — remove .bak files and build artifacts

☐  Add license headers to all source files

☐  Write CHANGELOG.md

☐  Create release tags (v5.1.0) per SDK

☐  Attach platform-specific zip bundles to release

## 2. Unity Asset Store — Unity / .NET (93%)

☐  Set up Asset Store Publisher account

☐  Prepare 5+ screenshots and key art

☐  Record demo video (2–3 min)

☐  Write store listing copy (description, features, requirements)

☐  Submit for review

## 3. npm Registry — JavaScript / TypeScript (92%)

☐  Set up npm account / org (@intelliversex)

☐  Run npm publish --dry-run to validate package

☐  Optimize bundle size

☐  Publish @intelliversex/sdk

## 4. Nakama Community — All Platforms

☐  Write showcase post for Nakama forum

☐  Prepare sample Nakama server configs

☐  Submit as community plugin

## 5. Reddit / Indie Communities — All Platforms

☐  Write launch posts for r/gamedev, r/unity3d, r/godot, r/indiegames

☐  Prepare screenshots and GIFs

☐  Schedule posts for optimal timing

# Phase 2 — Fast Follow (Weeks 3–4)

## 6. OpenUPM — Unity / .NET (93%)

☐  Register package on openupm.com

☐  Verify openupm add com.intelliversex.sdk install flow

☐  Add install badge to README

## 7. Unreal Marketplace — Unreal Engine (91%)

☐  Set up Epic Marketplace seller account

☐  Build-test plugin against real UE 5.3 / 5.4

☐  Package plugin per marketplace guidelines

☐  Prepare marketplace listing (icon, screenshots, description)

☐  Submit for review

## 8. Godot Asset Library — Godot Engine (91%)

☐  Build-test addon against Godot 4.2+

☐  Submit to Godot Asset Library

☐  Verify install via AssetLib browser

## 9. Maven Central — Java / Android (91%)

☐  Set up Sonatype OSSRH account

☐  Generate GPG signing key

☐  Configure Gradle maven-publish plugin

☐  Publish com.intelliversex:sdk

## 10. Itch.io Tools — All Platforms

☐  Create itch.io developer page

☐  Package per-platform SDK bundles (zip)

☐  Write itch.io page (screenshots, description, docs links)

## 11. Developer Portal — All Platforms

☐  Build developer.intelliversex.com

☐  SDK downloads page per platform

☐  API documentation (auto-generated)

☐  Getting started guides

☐  Dashboard for API keys / project config

## 12. Product Hunt — Developer Portal

☐  Prepare Product Hunt launch page

☐  Screenshots + demo video

☐  Schedule launch day (coordinate with portal launch)

# Phase 3 — Expand (Weeks 5–8)

## 13. vcpkg / Conan — C / C++ (91%)

☐  Write vcpkg portfile

☐  Write Conan recipe

☐  Submit PRs to vcpkg-registry / conan-center-index

☐  Verify vcpkg install intelliversex flow

## 14. CodeCanyon — Unity + JS (92%+)

☐  Create premium listing

☐  Prepare documentation package

☐  Record demo video

☐  Submit for review

## 15. GameDev Market — Unity + Unreal (91%+)

☐  Create seller account

☐  Prepare listing (screenshots, description)

☐  Submit packages

# Phase 4 — Future

## 16. Pub.dev — Flutter / Dart (0% — needs new SDK)

☐  Build Flutter SDK from scratch

☐  Integrate with nakama-dart client

☐  Write tests and examples

☐  Publish to pub.dev

## 17. Web3 Platforms — JavaScript (0% — needs backend)

☐  Build token/NFT reward integration

☐  Integrate Thirdweb or Moralis connectors

☐  Build Web3 wallet linking flow

# Platform Build Verification (Pre-Release)

Complete these build tests before submitting to any marketplace:

| ☐ | Platform | Build Target | OS Targets |
| --- | --- | --- | --- |
| ☐ | Unity | Unity 2023 LTS + Unity 6 | Windows, Mac, Android, iOS, WebGL |
| ☐ | Unreal | UE 5.3 / 5.4 | Win64, Mac, Linux, Android, iOS |
| ☐ | Godot | Godot 4.2+ | Windows, Mac, Linux, Android, iOS, Web |
| ☐ | Defold | Defold stable | Windows, Mac, Linux, Android, iOS, Web |
| ☐ | Cocos2d-x | Cocos2d-x 4.0 | Windows, Mac, Android, iOS |
| ☐ | JavaScript | Node 18/20/22 + Browsers | Chrome, Firefox, Safari, Edge |
| ☐ | C/C++ | CMake 3.14+ | Ubuntu, macOS, Windows (MSVC/GCC/Clang) |
| ☐ | Java | JDK 11/17/21 | Desktop + Android |

# Distribution Channel Summary

| # | Channel | SDK | SDK Ready | Channel Ready | Priority | Target |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | GitHub Releases | All 8 SDKs | 90%+ | 90% | P0 | Mar 10 |
| 2 | Unity Asset Store | Unity | 93% | 70% | P0 | Mar 15 |
| 3 | npm Registry | JavaScript | 92% | 85% | P1 | Mar 18 |
| 4 | Nakama Community | All | 90%+ | 50% | P1 | Mar 12 |
| 5 | Reddit / Indie | All | 90%+ | 30% | P1 | Mar 15 |
| 6 | OpenUPM | Unity | 93% | 60% | P1 | Mar 20 |
| 7 | Developer Portal | All | 90%+ | 10% | P1 | Apr 1 |
| 8 | Unreal Marketplace | Unreal | 91% | 50% | P2 | Apr 10 |
| 9 | Godot Asset Library | Godot | 91% | 55% | P2 | Apr 5 |
| 10 | Itch.io Tools | All | 90%+ | 30% | P2 | Apr 1 |
| 11 | Maven Central | Java | 91% | 40% | P2 | Apr 15 |
| 12 | Product Hunt | Portal | 90%+ | 5% | P2 | Apr 15 |
| 13 | vcpkg / Conan | C/C++ | 91% | 20% | P3 | May 1 |
| 14 | CodeCanyon | Unity + JS | 92%+ | 20% | P3 | May 1 |
| 15 | GameDev Market | Unity + UE | 91%+ | 10% | P3 | May 15 |
| 16 | Pub.dev | Flutter | 0% | 0% | P3 | May 15 |
| 17 | Web3 Platforms | JavaScript | 0% | 0% | P4 | Jun 1 |

Generated March 2026 — IntelliVerseX SDK Engineering Team